# What is Risk Management?

Risk Management is a systematic process of recognizing, evaluating, and handling threats or risks that have an effect on the finances, capital, and overall operations of an organization. These risks can come from different areas, such as financial instability, legal issues, errors in strategic planning, accidents, and natural disasters.

# Why is risk management important?

Risk management is important because it helps organizations to prepare for unexpected circumstances that can vary from small issues to major crises. By actively understanding, evaluating, and planning for potential risks, organizations can protect their financial health, continued operation, and overall survival.

Let’s Understand why risk management important with an example.

Suppose In a software development project, one of the key developers unexpectedly falls ill and is unable to contribute to the product for an extended period.

One of the solution that organization may have , The team uses collaborative tools and procedures, such as shared work boards or project management software, to make sure that each member of the team is aware of all tasks and responsibilities, including those of their teammates.

An organization must focus on providing resources to minimize the negative effects of possible events and maximize positive results in order to reduce risk effectively. Organizations can more effectively identify, assess, and mitigate major risks by implementing a consistent, systematic, and integrated approach to risk management.

# Risk Management

A software project can be concerned with a large variety of risks. In order to be adept to systematically identify the significant risks which might affect a software project, it is essential to classify risks into different classes. The project manager can then check which risks from each class are relevant to the project.

There are three main classifications of risks which can affect a software project:

1. **Project risks**
2. **Technical risks**
3. **Business risks**

1. **Project risks**: Project risks concern differ forms of budgetary, schedule, personnel, resource, and customer-related problems. A vital project risk is schedule slippage. Since the software is intangible, it is very tough to monitor and control a software project. It is very tough to control something which cannot be identified. For any manufacturing program, such as the manufacturing of cars, the plan executive can recognize the product taking shape.

2. **Technical risks**: Technical risks concern potential method, implementation, interfacing, testing, and maintenance issue. It also consists of an ambiguous specification, incomplete specification, changing specification, technical uncertainty, and technical obsolescence. Most technical risks appear due to the development team's insufficient knowledge about the project.

3. **Business risks**: This type of risks contain risks of building an excellent product that no one need, losing budgetary or personnel commitments, etc.

Other risk categories


1. Known risks: Those risks that can be uncovered after careful assessment of the project program, the business and technical environment in which the plan is being developed, and more reliable data sources (e.g., unrealistic delivery date)

2. Predictable risks: Those risks that are hypothesized from previous project experience (e.g., past turnover)

3. Unpredictable risks: Those risks that can and do occur, but are extremely tough to identify in advance.

# Risk management Cycle/Process

Risk management consists of three main activities, as shown in fig:



**Risk Assessment**

The objective of risk assessment is to division the risks in the condition of their loss, causing potential. For risk assessment, first, every risk should be rated in two methods:

* The possibility of a risk coming true (denoted as r).
* The consequence of the issues relates to that risk (denoted as s).

Based on these two methods, the priority of each risk can be estimated:

                    p = r \* s

Where p is the priority with which the risk must be controlled, r is the probability of the risk becoming true, and s is the severity of loss caused due to the risk becoming true. If all identified risks are set up, then the most likely and damaging risks can be controlled first, and more comprehensive risk abatement methods can be designed for these risks.

1. **Risk Identification**: The project organizer needs to anticipate the risk in the project as early as possible so that the impact of risk can be reduced by making effective risk management planning. A project can be of use by a large variety of risk. To identify the significant risk, this might affect a project. It is necessary to categories into the different risk of classes.

There are different types of risks which can affect a software project:

1. Technology risks: Risks that assume from the software or hardware technologies that are used to develop the system.
2. People risks: Risks that are connected with the person in the development team.
3. Organizational risks: Risks that assume from the organizational environment where the software is being developed.
4. Tools risks: Risks that assume from the software tools and other support software used to create the system.
5. Requirement risks: Risks that assume from the changes to the customer requirement and the process of managing the requirements change.
6. Estimation risks: Risks that assume from the management estimates of the resources required to build the system

2. **Risk Analysis**: During the risk analysis process, you have to consider every identified risk and make a perception of the probability and seriousness of that risk.

There is no simple way to do this. You have to rely on your perception and experience of previous projects and the problems that arise in them.

It is not possible to make an exact, the numerical estimate of the probability and seriousness of each risk. Instead, you should authorize the risk to one of several bands:

1. The probability of the risk might be determined as very low (0-10%), low (10-25%), moderate (25-50%), high (50-75%) or very high (+75%).
2. The effect of the risk might be determined as catastrophic (threaten the survival of the plan), serious (would cause significant delays), tolerable (delays are within allowed contingency), or insignificant.

**Risk Control**

It is the process of managing risks to achieve desired outcomes. After all, the identified risks of a plan are determined; the project must be made to include the most harmful and the most likely risks. Different risks need different containment methods. In fact, most risks need ingenuity on the part of the project manager in tackling the risk.

There are three main methods to plan for risk management:

1. Avoid the risk: This may take several ways such as discussing with the client to change the requirements to decrease the scope of the work, giving incentives to the engineers to avoid the risk of human resources turnover, etc.
2. Transfer the risk: This method involves getting the risky element developed by a third party, buying insurance cover, etc.
3. Risk reduction: This means planning method to include the loss due to risk. For instance, if there is a risk that some key personnel might leave, new recruitment can be planned.

**Risk Leverage**: To choose between the various methods of handling risk, the project plan must consider the amount of controlling the risk and the corresponding reduction of risk. For this, the risk leverage of the various risks can be estimated.

Risk leverage is the variation in risk exposure divided by the amount of reducing the risk.

Risk leverage = (risk exposure before reduction - risk exposure after reduction) / (cost of reduction)

1. **Risk planning**: Risk planning involves developing strategies and actions to manage and mitigate identified risks effectively. It outlines how to respond to potential risks, including prevention, mitigation, and contingency measures, to protect the organization’s objectives and assets.

2. **Risk Monitoring:** Risk monitoring involves continuously tracking and overseeing identified risks to assess their status, changes, and effectiveness of mitigation strategies. It ensures that risks are regularly reviewed and managed to maintain alignment with organizational objectives and adapt to new developments or challenges.

# Risk identification: common tools and techniques

Risk identification is a critical step in the risk management process, and there are several tools and techniques used to identify potential risks. Here are some common ones:

* **Brainstorming**: This involves gathering a group of stakeholders to generate ideas and identify potential risks associated with a project, process, or situation. Brainstorming sessions can be structured or unstructured, depending on the preferences of the team.
* **Checklists**: Using predefined checklists or templates can help ensure that common risks are not overlooked. Checklists can cover various areas such as technical, environmental, regulatory, or organizational risks.
* **SWOT Analysis**: SWOT (Strengths, Weaknesses, Opportunities, Threats) analysis is a structured approach to identifying internal strengths and weaknesses as well as external opportunities and threats that may impact a project or organization. Risks can be identified by focusing on weaknesses and threats.
* **Interviews and Surveys**: Conducting interviews or surveys with key stakeholders can provide valuable insights into potential risks from different perspectives. This approach allows for the collection of qualitative data about risks and concerns.
* **Documentation Review**: Reviewing project documentation, historical records, lessons learned from similar projects, or industry reports can help identify risks that have been encountered in the past or are common within the industry.
* **Delphi Technique**: This involves obtaining input from a panel of experts anonymously, collating their responses, and then sharing the results with the panel for further refinement. The process continues iteratively until a consensus is reached on the most significant risks.
* **Cause and Effect Diagrams (Fishbone Diagrams)**: These diagrams visually organize potential causes of a problem or effect, helping to identify root causes and associated risks. Categories often include people, processes, equipment, environment, and management.
* **Scenario Analysis:** By developing and analyzing different scenarios, organizations can identify potential risks associated with each scenario and assess their likelihood and impact.
* **Risk Registers:** Maintaining a risk register is a systematic way to capture and document identified risks, along with relevant information such as their potential impact, likelihood, and proposed response strategies.
* **Expert Judgment:** Seeking input from subject matter experts with experience in relevant areas can provide valuable insights into potential risks and their implications.

# Risk quantification

Risk quantification involves assigning numerical values to the identified risks to assess their potential impact and likelihood. Here are some common methods used for risk quantification:

* **Probability and Impact Matrix:** This method involves assessing the likelihood (probability) and consequences (impact) of each identified risk and plotting them on a matrix. Risks are typically categorized into low, medium, or high likelihood and impact, allowing prioritization based on their position on the matrix.
* **Qualitative Risk Assessment:** In qualitative risk assessment, risks are evaluated based on subjective criteria such as expert judgment, experience, and historical data. Risks may be ranked on a scale (e.g., low, medium, high) or assigned scores based on predefined criteria.
* **Quantitative Risk Analysis:** This method involves using numerical techniques to quantify the potential impact of risks in terms of monetary value or other measurable units. Techniques such as sensitivity analysis, Monte Carlo simulation, and decision tree analysis can be used to assess the range of possible outcomes and their probabilities.
* **Expected Monetary Value (EMV):** EMV is a calculation that combines the probability of each possible outcome with the monetary value of that outcome to determine the expected value of a risk. It provides a way to prioritize risks based on their potential financial impact.
* **Risk Scoring Models:** Risk scoring models assign scores to identified risks based on their likelihood and impact, often using predefined criteria. Risks with higher scores are considered more significant and may require greater attention or mitigation efforts.
* **Cost-Benefit Analysis:** Cost-benefit analysis evaluates the potential costs of mitigating a risk against the expected benefits or savings resulting from risk mitigation. This helps organizations make informed decisions about whether to invest resources in risk mitigation measures.
* **Risk Heat Maps:** Risk heat maps visually represent risks based on their likelihood and impact, often using color-coding to indicate the level of risk. This provides a quick and intuitive way to identify high-priority risks that require immediate attention.
* **Bayesian Analysis:** Bayesian analysis incorporates prior knowledge and updates it with new information to estimate the probability of different outcomes. It can be useful for assessing risks in complex and uncertain environments.

# Risk Management Tools & Techniques

The following are some of the best risk management tools and techniques that professional project managers use to build risk management plans and guard against inevitable risks, issues and changes.

1**. Risk Register**

The fundamental risk management tool is the risk register. What a risk register does is identify and describe the risk. It then will provide space to explain the potential impact on the project and what the planned response is for dealing with the risk if it occurs. Furthermore, the risk register allows a project manager to prioritize the risk, assign an owner responsible for resolving it and give a place to add notes as needed.

The risk register is a strategic tool to control risk in a project. It works to gather the data on what risks the team expects and then the way to respond proactively if they do show up in the project. It has already mapped out a path forward to keep the project from falling behind schedule or going over budget.risk register example

2. **Root Cause Analysis**

The root cause is another way to say the essence of something. Root cause analysis is a systematic process used to identify the fundamental risks that are embedded in the project. This is a tool that says good management is not only responsive but preventative. Get started with our free root cause analysis template. root caust analysis template, a risk management tool. Often root cause analysis is used after a problem has already come up. It seeks to address causes rather than symptoms. But it can be applied to assessing risk by going through the goals of any root cause analysis, which asks the following questions:

What happened?

How did it happen?

Why did it happen?

Once those questions are addressed, develop a plan of action to prevent it from happening again.

**3. SWOT**

SWOT, or strengths, weaknesses, opportunities, threats, is another tool to help with identifying risks. To apply this tool, download our free SWOT analysis template and go through the acronym.SWOT analysis template, a risk management tool

Begin with strengths and determine which aspects of the project are secure and well-positioned. Next, list the weaknesses or things that could be improved or are missing from the project. This is where the likelihood of negative risk will raise its head, while positive risk comes from the identification of strengths. Opportunities are another way of referring to positive risks and threats are negative risks.

When collecting SWOT, illustrate your findings in a four-square grid. The top of the square has strengths to the left and weaknesses to the right. Below that are opportunities to the left and threats to the right. The left-hand side is helpful to achieving the objective of the project and those on the right-hand side are harmful to achieving the objective of the project. This allows for analysis and cross-reference.

**4. Risk Assessment Template for IT**

While this tool was developed for IT projects, it can be expanded to apply to any project. What an IT risk assessment template offers is a numbered listing of the risks, along with the control environment, control activities and any additional pertinent information.

IT risk assessment template, a risk management tool

One of the most unique aspects of the risk assessment template is that the spreadsheet has a built-in calculator that figures out the likelihood of a risk occurring and then multiples that against the impact it would have on the project or the organization. This way, a project manager knows the potential harm of the risk and so can prioritize their response to it if or when the risk happens.

**5. Probability and Impact Matrix**

Another tool for project managers is the probability and impact matrix. It helps prioritize risk, which is important, as you don’t want to waste time chasing a small risk and exhaust your resources. This technique combines the probability and impact scores of individual risks and then ranks them in terms of their severity. This way each risk is understood in context to the larger project, so if one does occur, there’s a plan in place to respond or not. Get started with our free risk matrix template.

Risk matrix template, a risk management tool

**6. Risk Data Quality Assessment**

With a risk data quality assessment technique, project managers use data that has been collated for the risks they’ve identified. This is used to then find the level to which information about the risk is relevant to the project manager. It helps the project manager understand the accuracy, reliability, quality and integrity of the risk as related to the collected data about it.

For each risk listed, the risk data quality assessment requires that the project manager determine the extent of the understanding of the risk, collect what data is available, what the quality and reliability are of that data and its integrity. It’s only by examining these parameters of the risk can an accurate assessment be reached.

**7. Brainstorming**

To begin the brainstorming process, you must assess the risks that could impact your project. This starts with reviewing the project documentation, looking over historic data and lessons learned from similar projects, and reading over articles and organizational process assets. Anything that can provide insight into issues that might occur during the execution of the project. Once you’ve done your research, start brainstorming with anyone who might have insight.

# Metrics in risk management.

Metrics play a crucial role in risk management by providing quantifiable measures to assess the effectiveness of risk management activities and track progress over time. Here are some key metrics commonly used in risk management:

* **Risk Exposure:** This metric quantifies the potential impact of identified risks on project objectives or organizational goals. It may be expressed in monetary terms, such as potential financial losses, or in other units relevant to the specific context.
* **Risk Severity:** Risk severity measures the seriousness of a risk based on its potential consequences. It considers factors such as the magnitude of potential impact, the likelihood of occurrence, and the speed of onset. Severity levels may be categorized as low, medium, or high.
* **Risk Likelihood:** This metric assesses the probability of each identified risk occurring within a given timeframe. Likelihood may be expressed as a percentage, a probability score, or qualitative descriptors such as rare, occasional, or frequent.
* **Risk Velocity:** Risk velocity measures the speed at which risks materialize or escalate over time. It helps identify risks that may require immediate attention or rapid response to prevent or mitigate adverse impacts.
* **Risk Mitigation Effectiveness:** This metric evaluates the effectiveness of risk mitigation measures in reducing the likelihood or impact of identified risks. It may be assessed through qualitative assessments or quantitative indicators such as the reduction in risk exposure or severity.
* **Risk Response Time:** Risk response time measures the speed at which risk events are detected, assessed, and responded to by the risk management team. Short response times enable proactive risk management and minimize the potential impact of risks.
* **Risk Management Costs:** This metric tracks the costs associated with risk management activities, including resources allocated to risk identification, assessment, mitigation, and monitoring. It helps evaluate the efficiency of risk management processes and justify investment in risk management efforts.
* **Risk Register Metrics:** Metrics derived from the risk register, such as the number of identified risks, their distribution across risk categories, and their status (e.g., open, closed, mitigated), provide insights into the overall risk profile and the effectiveness of risk management efforts.
* **Risk Trend Analysis:** Trend analysis involves tracking changes in key risk metrics over time to identify patterns, emerging trends, or areas of increasing concern. It helps anticipate future risks and adapt risk management strategies accordingly.
* **Risk Management Maturity:** Maturity models assess the maturity of an organization's risk management practices based on predefined criteria such as policies and procedures, organizational culture, stakeholder engagement, and continuous improvement efforts.

# What Is a Project Plan?

A project plan is a series of formal documents that define the execution and control stages of a project. The plan includes considerations for risk management, resource management and communications, while also addressing scope, cost and schedule baselines. Project planning software is used by project managers to ensure that their plans are thorough and robust.

ProjectManager allows you to make detailed project plans with online Gantt charts that have task dependencies, resource hours, labor costs, milestones, the critical path and more.

The project plan, also called project management plan, answers the who, what, where, why, how and when of the project—it’s more than a Gantt chart with tasks and due dates. The purpose of a project plan is to guide the execution and control project phases.

As mentioned above, a project plan consists of the following documents:

* Project Charter: Provides a general overview of the project. It describes the project’s reasons, goals, objectives, constraints, stakeholders, among other aspects.
* Statement of Work: A statement of work (SOW) defines the project’s scope, schedule, deliverables, milestones, and tasks.
* Work Breakdown Structure: Breaks down the project scope into the project phases, subprojects, deliverables, and work packages that lead to your final deliverable.
* Project Plan: The project plan document is divided in sections to cover the following: scope management, quality management, risk assessment, resource management, stakeholder management, schedule management and the change management plan.

Project Planning and Tracking involves several components that are essential for successful project execution. Let's break down each component:

Components of Project Planning and Tracking:

* Scope: Defines the boundaries of the project, including deliverables, objectives, and requirements.
* Schedule: Outlines the timeline for completing various project activities and milestones.
* Resources: Identifies the human, financial, and material resources required for project execution.
* Risk Management: Identifies potential risks and develops strategies to mitigate or manage them.
* Communication Plan: Defines how project information will be communicated to stakeholders and team members.
* Quality Management: Establishes standards and processes to ensure the quality of project deliverables.
* Procurement Plan: Details how external resources or services will be acquired and managed.
* Stakeholder Management: Identifies stakeholders and outlines strategies for engaging and managing their expectations.

The "What" Part of a Project Plan:

* Scope Statement: Describes the project's objectives, deliverables, assumptions, and constraints.
* Work Breakdown Structure (WBS): Decomposes the project scope into smaller, manageable tasks or work packages.
* Deliverables: Specifies the tangible outputs or outcomes that the project will produce.
* Requirements: Lists the functional and non-functional requirements that must be fulfilled by the project.

The "What Cost" Part of a Project Plan:

* Budget: Estimates the costs associated with resources, materials, equipment, and other expenses required to complete the project.
* Cost Baseline: Establishes the approved budget for the project, which serves as a reference point for cost control.
* Cost Management Plan: Describes how costs will be monitored, controlled, and reported throughout the project lifecycle.
* Resource Allocation: Allocates financial resources to specific project activities based on the budget and resource requirements.

The "When" Part of Project Planning:

* Project Schedule: Specifies the sequence and duration of project activities, milestones, and deadlines.
* Gantt Chart: Visualizes the project schedule, showing the start and end dates of tasks and their dependencies.
* Critical Path: Identifies the sequence of tasks that determines the shortest duration for completing the project.
* Milestone Schedule: Highlights key project milestones, such as major deliverables or decision points.

The "How" Part of a Project Planning:

* Resource Management Plan: Details how human and material resources will be acquired, allocated, and managed.
* Risk Response Plan: Defines strategies for addressing identified risks, such as risk avoidance, mitigation, transfer, or acceptance.
* Quality Management Plan: Outlines processes, standards, and metrics for ensuring the quality of project deliverables.
* Change Management Plan: Describes how changes to project scope, schedule, or resources will be evaluated, approved, and implemented.

# How to Create a Project Plan

Your project plan is essential to the success of any project. Without one, your project may be susceptible to common project management issues such as missed deadlines, scope creep and cost overrun. While writing a project plan is somewhat labor intensive up front, the effort will pay dividends throughout the project life cycle.

The basic outline of any project plan can be summarized in these five steps:

* Define your project’s stakeholders, scope, quality baseline, deliverables, milestones, success criteria and requirements. Create a project charter, work breakdown structure (WBS) and a statement of work (SOW).
* Identify risks and assign deliverables to your team members, who will perform the tasks required and monitor the risks associated with them.
* Organize your project team (customers, stakeholders, teams, ad hoc members, and so on), and define their roles and responsibilities.
* List the necessary project resources, such as personnel, equipment, salaries, and materials, then estimate their cost.
* Develop change management procedures and forms.
* Create a communication plan, schedule, budget and other guiding documents for the project

# Illustrate some best practices for tracking and reporting on individual tasks within a software project, and how can they be implemented effectively

Tracking and reporting on individual tasks within a software project is crucial for maintaining transparency, accountability, and ensuring the project progresses smoothly. Here are some best practices along with implementation strategies:

* Task Management System Selection: Choose a task management system that suits your team's needs. Popular choices include Jira, Trello, Asana, and GitHub Issues. Consider factors like ease of use, integration with other tools, scalability, and cost.
* Break Tasks into Smaller Units: Break down larger tasks into smaller, manageable units to facilitate better tracking and estimation. Use techniques like user stories or agile user stories to define tasks from the end-user perspective.
* Clear Task Descriptions: Clearly define each task with a descriptive title and detailed description. Include acceptance criteria, dependencies, and any relevant attachments or links.
* Assign Responsibility: Assign tasks to specific team members based on their expertise and availability. Ensure each task has a clear owner who is responsible for its completion.
* Set Deadlines and Prioritize: Set realistic deadlines for each task and prioritize them based on importance and urgency. Use techniques like the Eisenhower Matrix to categorize tasks into quadrants of importance and urgency.
* Track Progress Regularly: Regularly update task status to reflect progress accurately. Use visual indicators like checklists, status tags, or progress bars to provide quick insights into task completion.
* Use Task Dependencies: Identify dependencies between tasks and represent them explicitly. Ensure that dependent tasks are completed in the correct order to avoid bottlenecks.
* Document Changes and Updates: Document any changes or updates made to tasks, including reasons and implications. Maintain a revision history to track task modifications over time.
* Encourage Communication: Foster open communication among team members regarding task status, challenges, and updates. Use collaborative features of the task management system, such as comments and mentions, to facilitate communication.
* Generate Regular Reports: Generate regular reports summarizing task status, progress, and any issues or roadblocks. Customize reports to meet the needs of different stakeholders, such as team members, managers, or clients.
* Review and Reflect: Conduct regular reviews of task management processes to identify areas for improvement. Encourage feedback from team members and stakeholders to refine tracking and reporting practices.
* Implementation Strategies: Provide training and support for team members on using the chosen task management system effectively. Establish clear guidelines and procedures for task management, including roles and responsibilities. Utilize automation tools and integrations to streamline task tracking and reporting processes.

Regularly revisit and adapt task management practices based on project requirements and feedback.

A diagram of a project management process

Description automatically generated

# Project Closure

Project closure is the final stage in the project management life cycle. The main aim is to close the project by wrapping-up loose ends, completing admin tasks, and handing over deliverables. To initiate the closure stage of the project life cycle, check project deliverables against the original project plan.

**Why Is Project Closure Important?/ Why do we Close a Project?**

1. Verify Objectives

At the end of a project, it is important, that all originally established objectives and goals have been satisfactorily met. This means determining whether the deliverables of a given project meet predefined requirements and assessing whether stakeholder expectations have been fulfilled. This verification is important to ensure that the project has achieved its intended goal.

2. Release Resources

To smoothly release project team members and resources, a project must be closed. After completion of the project, these resources can be used for other projects or organizational activities. This guarantees that the organization makes full use of its human and material resources, which means efficiency at a low cost.

3. Capture Lessons Learned

Project closure affords a good opportunity to review the entire life cycle of the project. By recording insights gleaned, successes realized and problems encountered during the operation of a project, we have lessons in hand. This documentation provides knowledge for the organization, which can be used to optimize future processes as well as p[roject management](https://www.geeksforgeeks.org/project-management-tutorial/)methodologies and helps to improve decision-making in later projects.

4. Formalize Project Completion

Wrapping up a project means completing it on paper. This means developing an appropriate and formal conclusion that marks the end of project work. Such formalization typically involves items as final reports and documentation, project reviews. A clear acknowledgement that the project has been completed and hit its targets.

5. Transition to Operations

For projects to deliver a product or service for on-going use, closure means switching the project results across into operation. This transition provides for a smooth handoff to the operations team, which will own all aspects of maintenance and use. Training, documentation and any other adjustment needed for long term sustainability are included in this.

Steps to Close a Project

1. Completion of Deliverables

Confirming that deliverables are complete requires a careful review to make sure all the products of the project have been properly done. This step ensures that the project has reached its expected results and met quality standards set at the outset.

2. Customer or Stakeholder Acceptance

Project closure requires acceptance from formal customers or stakeholders. This step is delivering the final deliverables to clients, seeking their authorization and assuring them of being satisfied with the project results. To the stakeholders, project objectives are successfully achieved with customer acceptance.

3. Finalize Project Documentation

Collecting and systematizing all the project documentation are necessary for establishing a complete record of its activities. The documents include final reports, financial records and so on. Properly sorted documentation is good for future reference and to share knowledge within the organization, it’s also helpful in case of an audit.

4. Formal Closure Meeting

In the formal closure meeting, project teams meet with stakeholders and sponsors. The overall performance of the project is evaluated at this meeting. This involves reviewing the results of projects, solving any lingering problems and recognizing employees contributions. It is a forum for final discussions and reflections.

5. Release Resources

This is the step of releasing project team members, equipment and other resources from their duties in connection with this particular project. Team members can be moved to another project and resources shifted. Thus, within the organization it achieves maximum resource efficiency.

6. Financial Closure

Among other things, the finance department handles all financial activities such as closing accounts and finalizing budgets. In addition, the non-financial departments must close up their books and take care of any remaining financial matters having to do with the project. Financial closure makes for accurate accounting and transparency in financial records.

7. Project Evaluation

In particular, the evaluation of a project is concerned with whether the entire program was successful or not when compared against objectives and key performance indicators (KPIs). This step provides insights into the project’s strong points as well as its weak spots. The evaluation provides a foundation for organizational learning.

8. Transition to Operations (if applicable)

When the project involves a product or service that is to be used continuously, this step precedes smooth entry into operation. Training, documentation and support are just some of the activities which fall within this category to make sure that the project’s outcomes can be smoothly accepted by operational team.

9. Lessons Learned

A lessons learned session gives the project team an opportunity to look back on what they have gone through. The first step is to identify areas for improvement as well as best practices. These lessons learned are recorded for future projects, making improvements within the organization continuous.

10. Project Closure Report

The project closure report gives an overview of the entire undertaking: subject matter, objectives, activities and results. It is a complete document endorsed by all parties and delivered to everyone who needs it. The closure report is the final record of a project.

Closing a project entails systematic, orderly procedures to ensure that all aspects are wrapped up and recorded. Every step brings the whole project closer to success, and each is a source of inspiration for future undertakings.

# Summary of Project closure

Project Closure is a critical phase in the project lifecycle that marks the official completion of the project. Let's delve into its various aspects:

**When Does Project Closure Happen?:**

Project Closure typically occurs after all project objectives have been achieved, deliverables have been completed, and stakeholders have accepted the final product or service.

It happens once all project activities, including administrative and financial tasks, have been concluded.

**Why Should We Explicitly Do a Closure?:**

* Formal project closure provides a structured way to wrap up activities, ensure accountability, and document lessons learned. It allows the project team to transition smoothly to other projects or tasks.
* Closure ensures that resources are released appropriately, contracts are settled, and any outstanding issues are addressed.
* It provides an opportunity to celebrate successes and recognize team contributions.

**An Effective Closure Process:**

* Conduct a final review to assess whether project objectives have been met and deliverables are satisfactory.
* Complete any remaining administrative tasks, such as closing contracts, finalizing financial accounts, and archiving project documentation.
* Document lessons learned, including successes, challenges, and recommendations for future projects.
* Communicate closure to stakeholders and obtain formal acceptance of project deliverables.
* Celebrate achievements and recognize the contributions of team members.

**Issues that Get Discussed During Closure:**

* Achievement of project objectives and deliverables.
* Lessons learned and best practices.
* Successes, challenges, and areas for improvement.
* Stakeholder satisfaction and feedback.
* Resource utilization and budget performance.
* Opportunities for further development or follow-up projects.

**Metrics for Project Closure:**

* Schedule Performance: Compare actual project duration with the planned schedule.
* Cost Performance: Assess actual project costs against the budget.
* Quality Metrics: Evaluate the quality of deliverables based on predefined criteria.
* Stakeholder Satisfaction: Gather feedback from stakeholders on their satisfaction with project outcomes.
* Lessons Learned: Document insights and recommendations for future projects.

**Interfaces to the Process Database:**

* Project Closure documentation, including lessons learned, can be stored in a process database or knowledge management system.
* Interfaces to the process database ensure that closure information is accessible to relevant stakeholders and can be used to inform future projects.
* This database can also capture metrics related to project performance, allowing for analysis and benchmarking.